| Specific Actions |  | Target Date | Progress | Status |
| --- | --- | --- | --- | --- |
| 1 | Support the Building Products Delivery Working Group on the promotion of their guidance for safe delivery of building products. | August 2012 | HBF have endorsed the guidance and members have agreed to issue leaflets and posters to all active developments and issue electronic copies to all suppliers. | Closed |
| 2 | Work with the Construction Plant- Hire Association (CPA) on developing guidance on the manoeuvring of roof trusses via a telehandler. | September 2012 | Final guidance issued to members in August 2012. | Closed |
| 3 | Review and revitalise existing guidance for health and safety management on developments where collaboration agreements are in place. | November 2012 | Further update requested and agreed to implement. Document issued | Closed |
| 4 | Develop and issue members guidance on the health and safety competency of contractor’s supervision working on home builders sites. | November 2012 | Final document issued – January 2013 | Closed |
| 5 | Review existing guidance for health and safety training for directly employed staff. | March 2013 | Document agreed and issued | Closed |
| 6 | Work with the HSE on developing appropriate guidance and systems of control for prevention of exposure to silica dust. | March 2013 | Members implemented revised guidance issued in October 2012 | Closed |
| 7 | Develop a campaign to promote awareness of the risks of skin cancer from ultra violet radiation exposure from the sun. | April 2013 | Posters and awareness leaflets available | Closed |
| 8 | Consider the strategic Forum for Construction – Best Practice Guide ‘Medical Fitness to Operate Plant’ and establish if forum members are happy to endorse the guidance | September 2012 | Guidance issued and members companies will review and consider how to adopt in their own businesses. | Closed |
| 9 | Promote the Utilities Code of Conduct as developed in the North East and establish if the concept can be endorsed nationally by the HSE and other industry groups. | June 2013 | Comments received from the UKCG regarding endorsing the code which will be reviewed at the October members meeting | Open |
| 10 | Develop a standard specification for the erection of home building scaffolds and link this if possible to industry guidance TG 20. | June 2013 | Sub-group meeting held and draft generic specification developed for review although considerable objections on the content have been received from one member in particular | Open |
| 11 | Review process for members to provide information on both proactive safety measures and incidents/accidents. | March 2013 | No progress to date | Open |
| 12 | Review health and safety information provided to homeowners | June 2013 | Review information and guidance previously issued in 2010 to ensure it remains appropriate. | Open |